Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 18/11/2025 |
| Meeting with the supervisor | Yes |
|  | Met the supervisor on Tuesday. Walked through the six-class unified schema. Supervisor approved the mapping and asked me to keep a small held-out slice of RICO for later diagnostic use. |
| Description of progress this week | I met the supervisor on Tuesday and walked through the six-class unified schema and the RICO-to-CLAY collapse mapping. The mapping was approved. The supervisor also asked me to keep a small held-out slice of RICO (about 500 screens) untouched for later diagnostic work, so I updated the pipeline design to carve that out first. The rest of the week went into writing the first version of the data pipeline as a Colab notebook (01_pull_and_data.ipynb). It reads the raw RICO plus CLAY annotations, applies the class-collapse mapping, and writes out a unified train/val/test split in YOLO format on Drive. The first run assembled about 62k training images. |
| Plan for next week | Next week I plan to sanity-check the unified split visually (spot-check bounding boxes on a hundred images) and start the first source-model training run. |
| Date of report | 25/11/2025 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.