Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 16/12/2025 |
| Meeting with the supervisor | Yes |
|  | Met the supervisor on Tuesday to walk through the fifteen-task suite. Supervisor approved the tasks and suggested I explicitly log the negative test case (T15) as a refusal test, not a click test. |
| Description of progress this week | I met the supervisor on Tuesday and walked through the fifteen-task evaluation suite. The task list was approved. The supervisor pointed out that T15 (the negative case, an instruction whose target is not on screen) should be logged as a refusal test, not a click test, and the evaluation harness should count 'refused' as the correct answer for that task. I updated the harness design accordingly. I also started writing the first pass of the evaluation script (run_baselines.py) so there is a place for the detector-only baseline to plug in next week. Coursework was lighter this week, one small CMM703 assignment. |
| Plan for next week | Next week is the Christmas break. I plan to keep it lightweight: a bit of literature reading on self-supervised pre-training methods (SimCLR, SimSiam, DINO) so I am prepared for Phase 2 in January. |
| Date of report | 23/12/2025 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.