Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 06/01/2026 |
| Meeting with the supervisor | No |
|  | NA |
| Description of progress this week | Back to full pace. This week I got the detector-only evaluation running end to end on Windows for the first time. The Colab-trained YOLOv8s ONNX weight file is loaded via onnxruntime, the mss library grabs the current screen, and the detector produces boxes. The results at this stage look bad on Windows 11 screens (roughly two to four boxes per screen against thirty to fifty ground-truth elements), which is expected because the model has only seen mobile UIs so far. This is the empirical evidence for the mobile-to-desktop domain shift that motivates the rest of the project. |
| Plan for next week | Next week I plan to start the hand-corrected desktop test set: eight Windows 11 screenshots with every UI element boxed and labelled by hand. |
| Date of report | 13/01/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.