Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 13/01/2026 |
| Meeting with the supervisor | Yes |
|  | Met the supervisor on Tuesday. Reported the poor zero-shot desktop numbers. Supervisor said this is a valid finding on its own and to make sure the report frames it as evidence, not as a failure. |
| Description of progress this week | I met the supervisor on Tuesday and reported the poor zero-shot desktop numbers (roughly two to four detections per screen against thirty to fifty ground truth). The supervisor's reaction was helpful: this is a valid finding on its own, and the report should frame it as empirical evidence of the domain shift, not as a project failure. That reframing changed how I am going to structure Chapter 7 later. The rest of the week was CMM704 coursework crunch: the mid-term Data Mining assignment was due Friday. Project work was limited to setting up the hand-correction tool (labelImg) and picking the eight target screens. |
| Plan for next week | Next week the coursework crunch is over, so I plan to do the actual hand-correction of the eight screens. |
| Date of report | 20/01/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.