Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 03/02/2026 |
| Meeting with the supervisor | No |
|  | NA |
| Description of progress this week | This week was mostly the ScreenSpot integration, and it turned into a debugging exercise. First problem: the bounding-box space in ScreenSpot is normalised fractions in xyxy format, but I had written the loader assuming pixel-space xywh. Every score was wrong for a full day before I noticed. Second problem: the HuggingFace datasets cache defaults to the user home directory, which on my Windows machine is under a OneDrive-managed path, and OneDrive plus HuggingFace's cache layout together hit the Windows MAX_PATH limit almost immediately. Fix was to point the cache at tempfile.gettempdir(). Both fixes are in commit d7e0285. Once the plumbing was right, ScreenSpot-desktop (n=334, macOS plus Windows) gave a CPV of 57.49 percent zero-shot, which is a much cleaner number than the 1.4 percent on my hand-corrected eight. |
| Plan for next week | Next week I plan to write up the ScreenSpot vs hand-corrected gap properly, because the two are measuring different things (per-instruction success vs per-element recall) and the report will have to explain that distinction. |
| Date of report | 10/02/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.