Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 17/02/2026 |
| Meeting with the supervisor | No |
|  | NA |
| Description of progress this week | This week I closed out Phase 1 in the tracker. Everything on the Phase 1 checklist is now marked done: unified bundle, source model, hand-corrected test set, ScreenSpot integration, and both CPV numbers documented. I also started sketching the few-shot fine-tuning experiments (Phase 2, sub-phase 4.3 in the internal worklog): the plan is a head-only fine-tune from the source model at k in one, two, four, eight labelled desktop images, and to plot the resulting CPV-vs-k curve. k=100 is not feasible given the hand-corrected pool only has eight images total, and that trade-off is worth being honest about in the report. |
| Plan for next week | Next week I plan to start Phase 2 for real, with the first few-shot fine-tune runs at k=1 and k=2. |
| Date of report | 24/02/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.