Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 17/03/2026 |
| Meeting with the supervisor | No |
|  | NA |
| Description of progress this week | The auto-capture script ran across most of this week. It takes a screenshot every sixty seconds and buckets the results by foreground-app name (read via Win32 API). Over four working days I accumulated about 1600 unlabelled screenshots across fourteen different applications, which is in the SSP-viable range (the plan target was 1500 to 2000). I also drafted the 12_ssp_finetune.ipynb notebook. Nothing trained yet: SSP pre-training is going to be a long Colab run and I want to make sure the corpus is stable first. I committed the corpus stats but not the images themselves, since 1600 screenshots is too heavy for the git repo. |
| Plan for next week | Next week I plan to kick off the SSP pre-training run (about one day on Colab T4). |
| Date of report | 24/03/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.