Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 07/04/2026 |
| Meeting with the supervisor | Yes |
|  | Met the supervisor on Tuesday. Closed Phase 2. Kicked off Phase 3 (prototype integration). Agreed on the six-module Python-package layout (capture, detect, ocr, match, act, bot) and on Tk for the GUI. |
| Description of progress this week | I met the supervisor on Tuesday and formally closed Phase 2 in the tracker. Phase 3 (prototype integration) is now the active lane. We agreed on the six-module Python-package layout for the prototype (capture, detect, ocr, match, act, bot) and on Tk as the GUI toolkit because I want it to run on any Windows machine without needing Qt or Electron to be installed. The rest of the week I spent scaffolding the visclick Python package with those six modules, plus a seventh gui.py for the Tk window. Just the shells at this stage: everything raises NotImplementedError. Committed the scaffold to the repo. |
| Plan for next week | Next week I plan to fill in the capture, detect, and act modules first, since those are the ones the whole pipeline depends on. |
| Date of report | 14/04/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.