Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 28/04/2026 |
| Meeting with the supervisor | No |
|  | NA |
| Description of progress this week | This week was the Tk GUI. It ended up being about 280 lines: a monitor dropdown, an instruction textbox, run/stop buttons, a status line, a last-overlay thumbnail, and a verbose-log toggle. Three specific implementation choices worth noting: the orchestrator runs on a worker thread and talks to the Tk main loop through a queue.Queue polled every 100 ms so the long-running detect and OCR calls do not freeze the UI; the three-second pre-action countdown uses tk.after callbacks instead of time.sleep so the loop stays responsive; and the last-overlay thumbnail uses Pillow's thumbnail method on a background thread. The whole prototype now runs end to end on Windows 11. |
| Plan for next week | Next week I plan to design the four-method baseline harness: template matching, OCR-only, pywinauto, and VisClick, all sharing the same evaluation script. |
| Date of report | 05/05/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.