Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 05/05/2026 |
| Meeting with the supervisor | Yes |
|  | Met the supervisor on Tuesday. Demoed the working prototype on the Notepad Save-As dialog. Supervisor was pleased. Agreed on the four-method comparison suite for the evaluation chapter. |
| Description of progress this week | I met the supervisor on Tuesday and demoed the working prototype on the Notepad Save-As dialog. Instruction: 'click the Save button'. The tool detected the button, matched it correctly, and clicked it. Supervisor was pleased and asked for one thing on top: the evaluation chapter needs a four-method comparison so the results are not just about VisClick in isolation. The four are template matching, OCR-only, pywinauto (accessibility-tree), and VisClick. The rest of the week went into writing the run_baselines.py evaluation harness (about 540 lines by the end) and the four per-method adapters. The Protocol-based design means adding a fifth method is a one-file change, which I liked. |
| Plan for next week | Next week I plan to run the full four-method sweep across the 15 tasks. |
| Date of report | 12/05/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.