Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 12/05/2026 |
| Meeting with the supervisor | No |
|  | NA |
| Description of progress this week | This week was the four-method sweep across the 15 tasks. Ran each task once per method (60 attempts total), recorded pass or fail or refused, and logged wall-clock latency. Headline TSR numbers: template 46.7 percent (7/15), OCR-only 33.3 percent (5/15), pywinauto 6.7 percent (1/15), VisClick 73.3 percent (11/15). The pywinauto number is very low, which matches what the literature says about accessibility-tree automation on Windows 11: classic Win32 controls work, but Electron and WinUI 3 dialogs do not expose usable trees. The template and VisClick methods tie on many tasks because for text-labelled buttons a good template can compete with a detector. Full results in baseline_results.csv. |
| Plan for next week | Next week I plan to compile the Phase 1 evidence bundle (hardware spec, detector benchmark, memory profile, requirements-evidence table) since some of that is due before I open Phase 4. |
| Date of report | 19/05/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.