Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 09/06/2026 |
| Meeting with the supervisor | No |
|  | NA |
| Description of progress this week | This week I drafted 08c_few_shot_curve.ipynb. Design: head-only YOLOv8s fine-tune from best_source_v8s.pt at k in {1, 2, 4, 8}, using the first-k stems of the sorted hand-corrected pool so the smaller-k subsets are strict subsets of the larger-k ones (which makes the curve monotone by construction and easier to reproduce). Primary metric is CPV on the ScreenSpot-desktop held-out slice (n=334, third-party labelled) so the small training pool does not contaminate the test signal. Secondary metric is mAP@0.5 on the hand-corrected set itself, flagged fit_to_train in the CSV for k > 0. Plus a k=0 anchor point so the curve starts at the zero-shot baseline. Hyperparameters: AdamW, lr0 1e-3, freeze 10, epochs 50 patience 15, imgsz 640, batch min(k, 4). Notebook is resume-aware. Not run yet - Colab quota is low this week. |
| Plan for next week | Next week I plan to run the few-shot curve on Colab (about one hour) and start on the SSP proper run. |
| Date of report | 16/06/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.