Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 16/06/2026 |
| Meeting with the supervisor | Yes |
|  | Met the supervisor on Tuesday. Discussed the option of moving the heavy runs to a local H100 machine I have access to at work. Supervisor said yes if I can document the compute environment clearly. |
| Description of progress this week | I met the supervisor on Tuesday and floated the idea of moving the heavy Phase 4 runs (SSP proper and the two UDA methods) off Colab and onto a local H100 GPU machine that I have access to at work. The supervisor said yes as long as I document the compute environment clearly in Chapter 6 (hardware spec, driver versions, exact commands), so the results stay reproducible for the second marker. I confirmed the machine (us01odc-sc4-1-gpu064) has an H100 and the Ultralytics stack installs cleanly there. The few-shot curve did run on Colab this week: results plug back into sample_efficiency.csv and produce a slightly cleaner curve than the earlier Phase 2 pass (same shape, tighter numbers because the k=0 anchor was corrected). |
| Plan for next week | Next week I plan to get the SSP+FT full run and the first UDA experiment (Adaptive Teacher, D-03) running on the H100. |
| Date of report | 23/06/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.