Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 30/06/2026 |
| Meeting with the supervisor | Yes |
|  | Met the supervisor on Tuesday. Reported D-03 and D-04 done on the H100. Supervisor noted that D-04's negative result is a valid finding on its own and should be reported honestly in Chapter 7. |
| Description of progress this week | I met the supervisor on Tuesday and reported both D-03 and D-04 done on the H100. D-04 (SHOT, simplified) at 8 epochs with freeze=15 gave CPV of 23.95 percent on ScreenSpot-desktop, which is much worse than D-03 (68.56 percent). The mAP@0.5 on the pseudo-label validation set went to 0.81 by epoch 8, but the transfer degraded, which is a classic pseudo-label overfitting story. The supervisor said this is a valid negative finding and should be reported honestly. I pushed both runs to GitHub. Ranges pushed: aad50d1..5203360. I also started the extended UDA reruns because I want to nail down whether the negative SHOT result holds under different hyperparameters. |
| Plan for next week | Next week I plan to finish the extended UDA reruns (SHOT 15 epochs, SHOT freeze=10, and AT with the full 3-iteration 8k-source protocol) and start writing Chapter 7. |
| Date of report | 07/07/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.