Weekly Report for MSc Project

| Student RGU ID: | 2425488 |
| --- | --- |
| Student IIT ID: | 20241504 |
| Student name | Hiran Abeywardhana |
| Course | MSc Big Data Analytics |
| Module | CMM799 MSc Project |
| Project Topic | Cross-Domain Machine Learning Framework for Scalable GUI Element Detection and Adaptation in Desktop Environments |
| Supervisor | Mr.Pumudu Fernando |
| Week commencing on dd / mmm / yyyy | 07/07/2026 |
| Meeting with the supervisor | No |
|  | NA |
| Description of progress this week | Three extended runs finished this week, all on the H100. SHOT 15 epochs (same freeze=15) gave 26.95 percent CPV, marginal improvement over the 8-epoch run. SHOT with a looser freeze depth of 10 gave 34.13 percent, which is a meaningful 10-point improvement and says the freeze=15 config was probably too aggressive. And AT with the full protocol (3 iterations, 10 epochs each, 8k source images) took about 35 minutes and gave 64.67 percent, which is actually a small drop from the 5-epoch baseline (68.56 percent). Plausible reason: overfitting to noisy pseudo-labels compounds across iterations, and the larger source pool dilutes the target signal. Committed all three runs (commit d309f99, 15 CSV files). I also drafted the structure of Chapter 7 while the runs were going. |
| Plan for next week | Next week I plan to write Chapters 1 to 4 of the dissertation. |
| Date of report | 14/07/2026 |
| Student Photo Signature |  |

To be submitted to the supervisor weekly, with the latest page on top.  Upload to the drop box on the relevant module pages on Campus Moodle when you are submitting your final report.